SECTION 01 6300

PRODUCT SUBSTITUTION PROCEDURES

*****  The Design Professional shall include the following requirements as noted and complete this section with information for the specific project in coordination with PSFA Section 00 7200 - General Conditions*****

*****Design Professional shall comply with Section 13-1-164 NMSA 1978 of the Procurement Code and related provisions when designating that no substitutions are allowed on specified products.*****

PART 1 - GENERAL

1.1	SUMMARY

A.	Section includes requirements for product options and substitution procedures.

- Related documents and sections:

1.	Section 00 7200 General Conditions:

  - Paragraph 3.4 – Labor and Materials

  - [                         ]

*****Design Professional shall include the following Paragraph 1.2 on energy performance if project is designated to qualify for ENERGY STAR.  Delete if not applicable. *****

1.2	PRODUCTS AND ENERGY PERFORMANCE

A.	This Project is designated to receive an EPA ENERGY STAR rating of 75 or higher.  Proposed substitutions that may adversely alter the energy performance of the Project will not be approved.

1.3	SUBSTITUTIONS

A.	During bidding, Design Professional will consider written requests from qualified bidders, subcontractors, and manufacturers for substitutions.

2.	Submit separate request for each substitution with Form 01 6301 - Prior Approval Substitution Request Form.  Copy of form follows this Section.

3.	Submit substitution request in accordance with procedures and time limitations stated in Document 00 2113 - Instructions to Bidders.

4.	Substitutions approved during bidding will be listed in Addenda.

B.	After Contract award:

1.	After signing of Agreement Between Owner and Contractor, Design Professional will consider written requests for substitutions in accordance with Subparagraph 3.4.2 of the General Conditions.

2.	Submit separate request for each substitution with Form 01 6302 - Contractor Substitution Request Form.  Copy of form follows this Section.  Provide data documenting need for substitution and substantiating compliance of proposed product with Contract Documents.  Include proposed changes to contract amount and time if substitution is accepted.

PART 2 - PRODUCTS

Not used.

PART 3 - EXECUTION

Not used.

END OF SECTION - FORMS FOLLOW